Suryodaya Renewables Pvt. Ltd.

CIN: U40106GJ2013PTC073211

BID RESPONSE
for
Tender Ref. GSPCL/SOLAR/2026/EPC-014
Design, Supply, Installation, Testing & Commissioning of 5 MW Grid-Connected Solar PV Power Plant with 5-Year O&M

| Field | Details |
| --- | --- |
| Bidder Reference | RESPONSE_DOC_S4 |
| Company Name | Suryodaya Renewables Pvt. Ltd. |
| Date of Submission | 10-Mar-2026 |
| Overall Status (as of Evaluation) | CONDITIONALLY QUALIFIED - EMD shortfall rectified within cure period; Financial Bid Opened |

# 1. Cover Letter & Understanding of Scope

Suryodaya Renewables Pvt. Ltd. confirms having read and understood the complete Scope of Work, Technical Requirements, Commercial Requirements, and Terms & Conditions set out in the Tender Document GSPCL/SOLAR/2026/EPC-014, and hereby submits its offer for the Design, Supply, Installation, Testing & Commissioning of the 5 MW Grid-Connected Solar PV Power Plant at Village Bhachau, Kutch District, along with 5-Year Comprehensive O&M, on the terms set out herein.

# 2. Eligibility Compliance Statement

| Criteria | Bidder Submission |
| --- | --- |
| EC-1: Average Annual Turnover (last 3 FY) | ₹15.9 Cr / ₹16.4 Cr / ₹16.3 Cr ¦ Average: ₹16.20 Cr |
| EC-2: Relevant Experience | 3 completed solar EPC projects: 2.2 MW (Junagadh, 2022), 2.5 MW (Amreli, 2023), 3.0 MW (Porbandar, 2024) - meets EC-2 on aggregate count basis. |
| EC-4: Quality Certifications (ISO) | ISO 9001:2015, ISO 14001:2015, ISO 45001:2018 - all valid, all submitted |
| EC-7: EMD | ₹70,00,000 Bank Guarantee submitted, ICICI Bank, valid 180 days - SHORTFALL of ₹5,00,000 against required ₹75,00,000 |
| Overall Eligibility Determination | CONDITIONALLY COMPLIANT - Eligibility criteria met on turnover/experience/ISO, but EMD instrument short by ₹5,00,000 |

# 3. Technical Evaluation Summary

Technical Score Awarded by Evaluation Committee: 65 / 100 (Qualifying threshold: 60/100)

Borderline qualifying score; adequate but not exceptional execution plan; O&M staffing plan initially under-detailed.

# 4. Deviations from Tender Requirements

| Clause / Requirement | Deviation Stated | Evaluation Committee Assessment |
| --- | --- | --- |
| EMD Amount (EC-7) | EMD submitted ₹70,00,000 against required ₹75,00,000 (5,00,000 shortfall) | Major - Non-responsive per GCC unless rectified within cure period |

# 5. Clarifications Sought & Bidder Responses

| Ref. | Clarification Sought by GSPCL | Bidder Response |
| --- | --- | --- |
| CL-1 | Submit detailed O&M staffing and spares-holding plan for 5-year O&M period | Detailed plan submitted covering 12 O&M personnel and spares inventory list |
| CL-2 | Rectify EMD shortfall of ₹5,00,000 within 7-day cure period | Additional EMD of ₹5,00,000 submitted vide letter dated 20-Mar-2026 - rectified within cure period |

# 6. Stage-wise Bid Value

## Stage 1 - Initial Financial Bid (as submitted on 10-Mar-2026)

Total Base Price: ₹17,95,00,000   |   GST @ 13.8%: ₹2,47,71,000   |   Total Bid Value: ₹20,42,71,000

## Stage 2 - Final / Revised Bid Value (post clarification / negotiation, if any)

No price revision. Bidder submitted supplementary O&M staffing plan clarification only; price schedule unchanged from initial submission.

Final Total Base Price: ₹17,95,00,000   |   GST @ 13.8%: ₹2,47,71,000   |   Final Total Bid Value: ₹20,42,71,000

# 7. Remarks / Evaluation Committee Notes

Initially non-responsive due to EMD shortfall; rectified in time per policy. Technical score borderline but above qualifying threshold. Moderate pricing.